Expert(s): AI Product Architect, Agentic AI Engineer, DevOps Engineer
Possible Keywords: MVP, LangGraph, FastAPI, RAG, Qdrant, Claude, Bedrock, Docker, CI/CD, observability, queue, production deployment
Question: Break the editorial agentic AI platform into simple, realistic phases from MVP to production-grade deployment
Plan: Start with the smallest useful system, then add agents, RAG, async processing, deployment, observability, and AWS step by step.

Yes bro. Best approach: do not start with the full system. Build it like a real product.

# Phase 0 — Project Skeleton

Goal: make the repo professional.

Build:

editorialflow/

backend/

frontend/

agents/

workflows/

rag/

infra/

docs/

Use:

- Python

- FastAPI

- simple React/Next.js frontend later

- .env

- Dockerfile

- README

- GitHub repo

Output: one clean repo.

# Phase 1 — Single Article Review MVP

Goal: upload/paste one article and get a review.

Implement only:

Article Input → GrammarAgent → StyleAgent → Final Report

No RAG.
No queue.
No database.
No deployment yet.

Agents:

- GrammarAgent

- StyleAgent

Use Claude/OpenAI API directly.

Output:

{

"status": "needs_revision",

"grammar_score": 0.82,

"style_score": 0.74,

"issues": [...]

}

This gives you the first working demo.

# Phase 2 — Add Workflow Orchestration

Goal: stop calling agents manually.

Use:

- LangGraph

Workflow:

Input

↓

Controller

↓

GrammarAgent + StyleAgent + StructureAgent

↓

Aggregator

↓

Decision: approve / revise / escalate

Add:

- iteration count

- max retry limit

- selective re-evaluation

This is where the project becomes agentic.

# Phase 3 — Add RAG Basic Version

Goal: agents use external knowledge.

Index:

- style guide

- article template

- few approved sample articles

Use:

- Qdrant

- embedding model

- simple retriever

RAG flow:

Article → Retrieve relevant style/template rules → Agent Review

Agents now become grounded.

Start with only:

StyleAgent + StructureAgent use RAG

Do not add complex RAG yet.

# Phase 4 — Add Semantic Duplicate Detection

Goal: implement your case study’s smart search.

Add:

SemanticSearchAgent

It checks:

- similar previous articles

- duplicate topic coverage

- overlap score

Flow:

Article → SemanticSearchAgent → Similar Articles Report

This becomes one of the strongest parts of the project.

# Phase 5 — Add Async Queue + Workers

Goal: make it production-like.

Add:

- Redis

- Celery/RQ

- job status table

Workflow:

Submit Article → Queue Job → Worker Runs Agents → Store Result

Job states:

pending → running → completed / failed / needs_human

Add priority:

HIGH = urgent

NORMAL = standard

This gives you real production system experience.

# Phase 6 — Add Dashboard

Goal: make the project visible and impressive.

Frontend shows:

- submitted articles

- job status

- agent outputs

- final report

- queue priority

- execution time

- failed jobs

- retry count

This is very important for resume/demo.

# Phase 7 — Add Observability

Goal: prove production maturity.

Track:

- token usage

- latency per agent

- cost per article

- retry count

- failure rate

- queue waiting time

- SLA violations

Use initially:

- structured logs

- simple database metrics

- LangSmith optional

Later:

- CloudWatch

- Grafana

# Phase 8 — Add Monetization Agent

Goal: implement Q3 from your case study.

Add:

TaggingAgent → AffiliateAgent → Link Inserter

Simple version:

- extract product/entity tags

- match against fake product DB

- insert affiliate links

- store link performance later

No need to use real Amazon API at first.

# Phase 9 — Deploy Lean Version

Goal: real deployment experience.

Start cheap:

| Part | Tool |
| --- | --- |
| Frontend | Vercel |
| Backend | Render/Railway/Fly.io |
| DB | Supabase/Postgres |
| Vector DB | Qdrant Cloud |
| Redis | Upstash |
| CI/CD | GitHub Actions |

This is already real deployment experience.

# Phase 10 — AWS Migration

Goal: add AWS/Claude production credibility.

Migrate gradually:

| Current | AWS Version |
| --- | --- |
| Claude API | Bedrock Claude |
| Redis queue | SQS |
| Backend hosting | ECS Fargate |
| File storage | S3 |
| Secrets | Secrets Manager |
| Logs | CloudWatch |
| DB option | DynamoDB/RDS |

Do not start here.
Move here after the system works.

# Best Build Order

I would do exactly this:

1. Backend MVP

2. Two agents

3. LangGraph workflow

4. Basic RAG

5. Semantic search

6. Queue/workers

7. Dashboard

8. Deploy

9. Observability

10. AWS migration

# Minimum Impressive Version

For resume, the minimum strong version is:

LangGraph + FastAPI + Claude + Qdrant + Redis Queue + Dashboard + Deployment

That alone is already valuable.

Start with Phase 1. Then improve one layer at a time.